# NYAYA — Implementation Plan

## Overview

Project Name: Nyaya
 Product: AI-Assisted Legal Guidance + Lawyer Marketplace
 MVP Timeline: 12 Weeks
 Team Size: 4 Developers

Roles:

- 1 Backend Engineer (Java + Spring Boot)

- 1 Frontend Engineer (React)

- 1 Full-Stack Engineer

- 1 AI/Infra Engineer

Tech Stack Reference: TECH_STACK.md

Build Philosophy:

Documentation → Architecture → Implementation → Testing → Deployment

Principles:

- Ship MVP fast

- Focus only on P0 features

- Avoid overengineering

- Build scalable foundation

# PHASE 1 — PROJECT SETUP & FOUNDATION

Estimated Duration: Week 1

# Step 1.1 Initialize Project Structure

Duration: 1 day

Goal:

Create base repositories and folder structures for frontend and backend.

Tasks

mkdir nyaya

cd nyaya

mkdir nyaya-frontend

mkdir nyaya-backend

git init

Backend setup

cd nyaya-backend

spring init \

--dependencies=web,data-jpa,security,postgresql,lombok,validation \

--name=nyaya-backend \

--package-name=com.nyaya \

--java-version=17

Frontend setup

cd ..

npx create-next-app@14.1.0 nyaya-frontend --typescript

Success Criteria

- Repo created

- Frontend runs

- Backend runs

- Git repository initialized

Checklist

- localhost:3000 works

- localhost:8080 works

- folder structure matches SYSTEM_ARCHITECTURE.md

# Step 1.2 Environment Setup

Duration: 1 day

Goal:

Ensure all developers have identical environments.

Required Tools

- Java 17

- Node 20

- Docker

- PostgreSQL

- Redis

Commands

Install Java

java -version

Install Node

node -v

Docker

docker --version

Create .env

Backend

DB_URL=jdbc:postgresql://localhost:5432/nyaya

DB_USER=postgres

DB_PASSWORD=password

JWT_SECRET=supersecret

JWT_EXPIRATION=3600000

REDIS_HOST=localhost

REDIS_PORT=6379

Success Criteria

- Backend connects to DB

- Frontend can call backend

- Docker running

# Step 1.3 Database Setup

Duration: 2 days

Reference: BACKEND_STRUCTURE.md

Goal:

Create initial database schema.

Start PostgreSQL

docker run -d \

-p 5432:5432 \

-e POSTGRES_PASSWORD=password \

-e POSTGRES_DB=nyaya \

postgres:15

Create migration

CREATE TABLE users (

id UUID PRIMARY KEY,

email VARCHAR(255) UNIQUE NOT NULL,

password_hash VARCHAR(255) NOT NULL,

role VARCHAR(20) NOT NULL,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP,

updated_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

Success Criteria

- Database running

- Tables created

- Backend connects successfully

# PHASE 2 — DESIGN SYSTEM IMPLEMENTATION

Duration: Week 2

Reference: FRONTEND_GUIDELINES.md

# Step 2.1 Setup Design Tokens

Goal:

Configure Tailwind design tokens.

Install Tailwind

npm install tailwindcss@3.4.1 postcss autoprefixer

npx tailwindcss init -p

tailwind.config.js

module.exports = {

content: [

"./pages/**/*.{ts,tsx}",

"./components/**/*.{ts,tsx}"

],

theme: {

extend: {

colors: {

primary: {

50: "#eef2ff",

100: "#e0e7ff",

200: "#c7d2fe",

300: "#a5b4fc",

400: "#818cf8",

500: "#6366f1",

600: "#4f46e5",

700: "#4338ca",

800: "#3730a3",

900: "#312e81"

}

}

}

}

}

Success Criteria

- Colors match design system

- Tailwind works

# Step 2.2 Build Core Components

Reference: FRONTEND_GUIDELINES.md

Component Order

- Buttons

- Inputs

- Cards

- Navbar

- Modals

- Alerts

- Forms

Testing

Storybook or local UI page.

Success Criteria

- All components reusable

- Responsive

- Accessible

# PHASE 3 — AUTHENTICATION SYSTEM

Duration: Week 3–4

Reference: BACKEND_STRUCTURE.md & APP_FLOW.md

# Step 3.1 Backend Auth Endpoints

Goal:

Secure authentication system.

Endpoints

POST /api/v1/auth/register

POST /api/v1/auth/login

POST /api/v1/auth/refresh

POST /api/v1/auth/logout

Password hashing

BCryptPasswordEncoder encoder = new BCryptPasswordEncoder(12);

JWT creation

String token = Jwts.builder()

.setSubject(userId)

.setIssuedAt(new Date())

.signWith(secretKey)

.compact();

Success Criteria

- Register works

- Login returns token

- Invalid login rejected

# Step 3.2 Frontend Auth Pages

Pages

/register

/login

Validation

- email required

- password ≥ 8 characters

Example

if(password.length < 8){

setError("Password must be at least 8 characters");

}

Success Criteria

- User can sign up

- User redirected to dashboard

# PHASE 4 — CORE FEATURES

Duration: Week 5–9

Reference: PRD.md

# Step 4.1 User Legal Query System

Backend

Create table

legal_queries

API

POST /queries

GET /queries/history

Frontend

Page

/ask-legal-question

Success Criteria

- User submits question

- AI response returned

- Query stored

# Step 4.2 Lawyer Discovery

Backend

GET /lawyers

GET /lawyers/{id}

Frontend

/find-lawyer

Filters

- specialization

- location

- rating

Success Criteria

- Lawyers visible

- Profiles load

# Step 4.3 Lawyer Onboarding

Backend

POST /lawyer/register

POST /lawyer/verify

Frontend

/lawyer/join

Documents uploaded.

Success Criteria

- Lawyer submits details

- Admin sees request

# Step 4.4 Appointment Booking

Backend

POST /appointments

GET /appointments

Frontend

/book-consultation

Success Criteria

- Appointment created

- Lawyer notified

# PHASE 5 — TESTING & REFINEMENT

Duration: Week 10

# Step 5.1 Unit Tests

Tools

- JUnit

- Mockito

- Jest

Coverage Target

80%

Test

- Auth

- Queries

- Appointments

# Step 5.2 Integration Tests

Tool

Playwright

Flows

- Register

- Login

- Ask question

- Book lawyer

Success Criteria

- Tests pass

# PHASE 6 — DEPLOYMENT

Duration: Week 11–12

# Step 6.1 Deploy Staging

Frontend

Vercel

Backend

Railway / AWS

Database

Supabase / RDS

Deploy backend

docker build -t nyaya-api .

docker run -p 8080:8080 nyaya-api

Smoke Test

- Login

- Query

- Lawyer search

# Step 6.2 Production Deployment

Checklist

- SSL enabled

- Env variables set

- Logs enabled

- Monitoring active

Rollback Plan

Revert previous Docker image.

# MILESTONES & TIMELINE

| Milestone | Target | Deliverables |
| --- | --- | --- |
| Foundation Complete | Week 2 | Repo, DB, Design system |
| Auth Complete | Week 4 | Login/Register |
| Core Features | Week 9 | Queries, lawyers, booking |
| MVP Launch | Week 12 | Public beta |

# RISK MITIGATION

## Technical Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI accuracy | Legal trust issues | Lawyer review |
| Scaling DB | Performance issues | Indexing + Redis |
| Security flaws | Data leaks | Security audits |

# Timeline Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep | Delays | Strict P0 features |
| Developer dependency | Blockers | Code reviews |
| API changes | Bugs | Versioning |

# SUCCESS CRITERIA

MVP successful if:

- All P0 features shipped

- User can ask legal question

- User can find lawyer

- Lawyer can register

- Appointment booking works

- Site stable under load

Performance

- Page load < 2s

- API response < 500ms

Accessibility

WCAG AA compliant.

# POST-MVP ROADMAP

Next features

P1

- Bail assistant

- AI document drafting

- Lawyer chat

- Case tracking

P2

- Court integrations

- Legal analytics

- Mobile app

- Regional language AI